## Slide 1: Portfolio Delivery Status
Digital Transformation
End to End Automation
DevOps
Data-as-a-Service
Portfolio | Application | Current Activity/Release/Sprint | Operating Model | Sprint/Release End Date | Project Status
Specialty​ | Rx transformation ​ ​ | Started Regression Testing for 4/16 Release (CT,JK,TI,SW,BB8 and R2D2 Tracks)​ | Agile​ ​ | 4/16​ | Green​
 | Intake​ | Started Regression Testing for 4/16 Release ​ | Agile​ | 4/16​ | Green​
Specialty | Specialty intake​ | Completed test execution for Sprint 20.07 User stories.​ | Agile​ | 4/08 | Green​
 | Specialty Services | Destiny Scrum : Completed Test Execution for User stories SSPDT 6683, SSPDT 6732 in Sprint 20.07. Started Test Design for User stories SSPDT 6759, SSPDT 6710 in Sprint 20.08. Armageddon Scrum : Completed Test Execution for User stories SSPAT-6784, SSPAT-6785, SSPAT-6786, SSPAT-6796, SSPAT-6798 & SSPAT-6799 in Sprint 20.07. Started Test Design for User stories SSPAT-6829, SSPAT-6830 & SSPAT-6832 in Sprint 20.08. | Agile | 4/08 | Green