## Slide 1: Portfolio Delivery Status
Digital Transformation
End to End Automation
DevOps
Data-as-a-Service
Portfolio |  |  |  |  | Project Status
Specialty​ | Rx transformation ​ ​ | Started Test design for Sprint 20.10 and updating scripts for Pega 8.2 upgrade CT,JK,TI,SW,BB8 and R2D2 Tracks)​ | Agile​ ​ | 5/20​ | Green​
Specialty | Specialty intake​ | Completed test execution for Sprint 20.09 User stories.​ | Agile​ | 5/20 | Green​
 | Specialty Services | Destiny Scrum : Completed Test Execution for User stories SSPDT-6784 & SSPDT-6775 in Sprint 20.09 Started Test Design for User stories SSPDT-6784 & SSPDT-6776 in Sprint 20.10 Armageddon Scrum : Completed Test Execution for User stories SSPAT-6847, SSPAT-6847, SSPAT-6854, SSPAT-6852, SSPAT-6858 & SSPAT-6853 in Sprint 20.09 Started Test Design for User stories SSPDT-6846, SSPAT-6886 & SSPAT-6902 in Sprint 20.10 | Agile | 05/20 | Green